Feature Ticket List & Sprint Breakdown

Project Name: EXT-093 FinGuard Assistant

Subtitle: Engineering Tickets, Acceptance Criteria, and 7-Day Implementation Roadmap

Project Code: EXT-093 / Innotech-FinGuard

Document Version: 1.0

Target Milestone: Production MVP & Core Engine Release

Status: Approved for Implementation

1. Feature Epics Overview

The development of EXT-093 FinGuard Assistant is segmented into six core engineering epics, designed for parallel execution across a 3-person engineering team:

| Epic ID | Epic Title | Focus Area | Primary Tech Stack |
| --- | --- | --- | --- |
| EPIC-1 | Data Engine & Local Ledger | SQLite schema, SimFin synthetic benchmark, statement parsing | SQLite, SQLAlchemy, Pydantic |
| EPIC-2 | ML & Conformal Forecasting | Platt-calibrated categorizer, CQR quantile forecasting (q10/q50/q90) | Scikit-learn, LightGBM, NumPy |
| EPIC-3 | Stress & Recourse Engine | ECE-calibrated solvency scoring, CFRO constrained optimizer | SciPy Optimize, NumPy |
| EPIC-4 | Explainability & Stability | TreeSHAP feature attribution, Kendall's tau perturbation tester | SHAP, SciPy Stats |
| EPIC-5 | Glassmorphic UI & HCI | Vanilla CSS tokens, Chart.js fan charts, reactive sliders | Modern Vanilla JS, CSS3, HTML5 |
| EPIC-6 | Integration & Verification | Automated REST test suite, cross-persona validation, audit logs | HTTPX, Pytest, Uvicorn |

2. Granular Feature Ticket Breakdown

EPIC-1: Data Engine & Local Ledger Persistence

Ticket TKT-101: SQLite Relational Schema & ORM Initialization

Priority: Critical | Story Points: 3 | Assignee: Person 1 (Backend)

Description: Initialize local SQLite database with normalized schema for accounts, transactions, categories, goals, budget rules, and audit logs.

Acceptance Criteria:

Foreign key cascading constraints enabled (PRAGMA foreign_keys = ON;).

Indexing applied on transaction.date and transaction.category_id.

Passing automated schema migration and teardown unit tests.

Ticket TKT-102: Synthetic Data Generator (`SimFinEngine`)

Priority: High | Story Points: 5 | Assignee: Person 1 (Backend)

Description: Build generator producing 12 months of realistic synthetic financial transactions for 3 user personas (Salaried, Freelancer, Student).

Acceptance Criteria:

Accurately models payroll schedules, bi-weekly volatility, and seasonal expenditure spikes.

Generates over $1,500$ normalized ledger rows with realistic merchant naming tokens.

EPIC-2: ML & Conformal Cash-Flow Forecasting

Ticket TKT-201: Tiered Transaction Categorizer with Platt Calibration

Priority: High | Story Points: 5 | Assignee: Person 2 (ML Lead)

Description: Develop two-tier classification pipeline combining deterministic regex rules with TF-IDF calibrated Logistic Regression.

Acceptance Criteria:

Sub-5ms inference latency per transaction.

Platt calibration produces realistic epistemic confidence scores ($0.0 - 1.0$).

Classification accuracy $\ge 92\%$ on benchmark transaction corpus.

Ticket TKT-202: Conformal Quantile Regression (CQR) Engine

Priority: Critical | Story Points: 8 | Assignee: Person 2 (ML Lead)

Description: Implement multi-horizon (30/60/90 days) cash-flow forecasting producing 10th, 50th, and 90th percentile bounds with conformal coverage calibration.

Acceptance Criteria:

Conformal calibration guarantees $\ge 80\%$ empirical coverage on test splits.

Flags liquidity shortfall warnings when lower bound $q_{10} \le \$0.00$.

EPIC-3: Solvency Stress & Recourse Optimization

Ticket TKT-301: Solvency Stress & Expected Calibration Error (ECE) Model

Priority: High | Story Points: 5 | Assignee: Person 2 (ML Lead)

Description: Build financial stress classifier computing Solvency Score ($0 - 100$), Runway Days, and Risk Tier (Low/Moderate/Critical).

Acceptance Criteria:

ECE error optimized to $\le 0.04$ against historical insolvency indicators.

Emits selective abstention signal when confidence falls below certainty threshold.

Ticket TKT-302: Constrained Financial Recourse Optimizer (CFRO)

Priority: Critical | Story Points: 8 | Assignee: Person 2 (ML Lead)

Description: Formulate goal feasibility as a constrained optimization problem, yielding 3 actionable Pareto-optimal recourse profiles.

Acceptance Criteria:

Profile A (Balanced), Profile B (Aggressive), and Profile C (Horizon Extension) generated in $<100\text{ ms}$.

Strict mathematical invariance enforced for essential spending categories (rent, utilities).

EPIC-4: Explainability & Perturbation Stability

Ticket TKT-401: Exact TreeSHAP Attribution Pipeline

Priority: High | Story Points: 5 | Assignee: Person 2 (ML Lead)

Description: Compute exact additive feature contributions for every solvency risk assessment.

Acceptance Criteria:

Outputs signed feature importance scores for top financial indicators.

Perfectly satisfies local accuracy and additivity efficiency properties.

Ticket TKT-402: Adversarial Perturbation Stability Engine

Priority: Medium | Story Points: 3 | Assignee: Person 2 (ML Lead)

Description: Implement stability verification injecting $5\%-10\%$ synthetic Gaussian noise into feature vectors and calculating Kendall's $\tau$.

Acceptance Criteria:

Kendall's $\tau \ge 0.85$ under $5\%$ noise.

Top-3 feature Jaccard similarity index $\ge 0.75$.

EPIC-5: Glassmorphic UI & Interactive HCI Workflows

Ticket TKT-501: Design Token System & Glassmorphic Shell

Priority: High | Story Points: 5 | Assignee: Person 3 (Frontend Lead)

Description: Implement pure CSS3 design token system, frosted glass components, responsive typography, and layout shell.

Acceptance Criteria:

Zero external CSS frameworks (clean Vanilla CSS architecture).

High-contrast accessibility compliance across light and dark tokens.

Ticket TKT-502: Real-Time Uncertainty Fan Charts (Chart.js)

Priority: Critical | Story Points: 5 | Assignee: Person 3 (Frontend Lead)

Description: Integrate responsive canvas fan charts displaying $q_{10}, q_{50}, q_{90}$ forecast bands with liquidity shortfall highlight regions.

Acceptance Criteria:

Smooth animation transitions between 30, 60, and 90-day time horizons.

Accessible tooltip inspectors showing exact confidence intervals on hover.

Ticket TKT-503: Interactive What-If Scenario Simulator & Recourse Cards

Priority: High | Story Points: 5 | Assignee: Person 3 (Frontend Lead)

Description: Build reactive slider controls for expense/income shocks and 3-column recourse action cards.

Acceptance Criteria:

Sub-50ms client-side recomputation as sliders are manipulated.

1-click recourse profile application updating local budget targets.

EPIC-6: Integration, E2E Testing & Audit Verification

Ticket TKT-601: Automated REST API Verification Suite (`test_api.py`)

Priority: High | Story Points: 3 | Assignee: Person 1 (Backend)

Description: Develop comprehensive integration test suite verifying all REST endpoints and data contracts.

Acceptance Criteria:

End-to-end verification of /api/health, /api/accounts/summary, /api/forecast/cashflow, /api/risk/stress, /api/goals, and /api/xai/stability-test.

Zero failed assertions across full test suite execution.

Ticket TKT-602: Human-in-the-Loop Override & Audit Trail Logging

Priority: Medium | Story Points: 3 | Assignee: Person 1 (Backend)

Description: Implement category override endpoint with immutable audit trail logging in SQLite audit_logs.

Acceptance Criteria:

Instantaneous category reclassification reflected across all ledger views.

Complete historical log preserved with timestamp, user action, and previous category.